Marden Playing Field Room

What are we looking to do?

- Following the public consultation in June 2023 76% of respondents wanted the building to be re used.

- Convert and modernise the existing changing room to a usable multi use community facility.

How are we going to do it?

- Apply for planning permission to

  - Remove all internal walls

  - Add a small extension on the footpath side for storage

  - Include a WC (only for use by hirers) and a small kitchen area

  - Add windows for extra light (will be shuttered when not in use)

What will the building be used for?

- Any organisation or resident who wishes to hire for a small event. Expect max capacity approx. 20 people

How will the project be funded?

- S106 contributions from previous developments

- Grants

- We hope that we will not have to put any extra money on the Council Tax/Precept to pay for this.

Next steps

- Consultation runs 1st March to 12th April.

- Cllrs will analyse results and make any appropriate changes to the proposals

- Planning permission to be applied for in the Summer

- We will keep residents informed of progress through the newsletter, social media and weekly e newsletter